|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 07/21/2022 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Aug 2022. |

|  |
| --- |
|  **Attendees** |
| Bertha Levin | Lynnea Kaufman | Carrie Raymond |
| Abhilash N  | Angie Stackhouse | Bharadhwaj Kalyanam |
| Charles Gentemann | Chris Cawthon | Connie Rogers |
| Dana Radford | Denise Ceder | Joshua Pandi |
| Joyce Distler | Karen Austin | Kimberely Chambers |
| Laurie Baker | Maria L Genca | Marissa MCTavish |
| Martha Dolan | Matt McCullough | Mellisa Cheek |
| Michele Lidle | Rodney Gilberstin | Sam Brandenburg |
| Sara Lovorn | Saurabh Deshpande | Tetrus-Raghu Govindaraj |
| Tetrus- Tom Livoti | Tetrus - Susmita Linga | Tetrus – Swathi Reddy |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions.

Link to July 21, 2022 :  <https://youtu.be/GS7LEVPYSBQ>.  |
|  |
| **Agenda** |
| 1. State Updates.
	1. Alabama (CMS to NCH transition)
	2. Arizona (CMS to NCH transition)
	3. Arkansas
	4. Indiana
	5. Louisiana (MCMS to NCH transition)
	6. Maine
	7. Maryland (CMS to NCH transition)
	8. Massachusetts -
	9. Texas
	10. Tennessee (September 30, 2022)
	11. Washington
	12. West Virginia (Oct 7, 2022)
	13. Idaho
	14. North Carolina
	15. Kentucky
	16. Ohio
	17. Minnesota
	18. Missouri
2. New/Outstanding Issues

 a. States with non-unique child ids (OH, KY) . b. State needing to group siblings (MN) late July on the development schedule c. Ohio-Indiana Progress Reports not coming through1. States planning/considering to onboard to NEICE Clearinghouse Direct (NCH-Direct) NCH
	1. Colorado
	2. Delaware
	3. Michigan
2. Reminder: All Clearinghouse states need to transition to 2.0 by August 2024
3. Anything else?

  |
| Agenda Item | Discussion |  Action Items |
| * State updates on implementation progress
 | * AL- Working on things and checking with Tetrus if needed. No timeline as of now.

Incoming request will be completed by the end of September 2022.* AZ- No one on call.
* IN- Noticed a call back from Neice clearing house. Neice call Time out. Indiana timeout calls maxed out and would like to know if they would be receiving any notification if service stopped when retrieving the transmittals.
* LA- No additional updates. CCWIS is on hold for development and so holding off NCH transition from MCMS.
* MD- No technical person on the call. They are working in functional screens and the process. Monthly touch-base meetings have been set up to advance the work.
* MA- Waiting for timeline to go live (Late Fall).
* TX- Go live date – 19 January 2023. In the process of integration testing with development. They have 4 development environments. Neice is set up to 3 development environments and TX is expecting connection for every environment. TX will not start UAT until November. TX is not using SDP.
* TN- Changes done to the CCWIS system and the ICPC application. They are good as of now and would still consider September 30,2022 as the go live date. They will be doing an end-to-end demo for their vendor on Monday, 7/25/2022.
* WV- No one on call. They are on track.
* ID- No one on call.
* NC- No updates as of now.
* KY-No updates as of now.
* OH- No one on call.
* MN- They are working on grouping sibling issue and still debugging the issue. Unfortunately lost a key employee and new staff needs to work on the process and understanding. They cannot move ahead with July release and will be considering October for a major release.
* MO- No updates as of now.
 | * IN- Tetrus will investigate IN transmittal issue.
* TX- Tetrus will have a follow up call with TX regarding the multiple environment’s discussion. Remove TX from receiving SDP reminder emails.
 |
| * New/ Outstanding Issues
 | * OH-IN Issue- IN Sent about five progress reports from IN test environment and waiting for the response from OH.

OH- No updates on the child IDs, and they still have not resolved the Progress Reports issue. |  |
| * States planning/considering onboarding to NEICE Clearinghouse Direct (NCH-Direct) NCH
 | * CO- They are waiting to sign MOU and will come on to SDP while waiting to implement NCH.
* DE, MI- Planning to implement clearing house.
 |  |
| * All Clearinghouse states need to transition to 2.0 by August 2024
 | * Microsoft will shut down the azure classic services by Aug 2024. States are suggested to complete transition by May 2024.
 |  |
| * Anything else?
 | * IN Question- Sending transmittals to test.neice.us as an external state will fall under Niece 2.0 translation?
* Tetrus response- ALL CMS states are in 2.0. and Translation service converts it from 1.0 to 2.0 when receiving anything from Indiana. Currently as Indiana is in 1.0 we will update the state in Dev environment to 2.0 and then they can start testing. IN needs to get in touch with Tetrus to get this updated.
 |  |