|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 01/20/2022 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | Feb 2022. |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Bertha Levin | Lynnea Kaufman | Dana Radford-KY |
| Kelly Wach-ME | Carissa Decker- ID | Naveen Shrimal-NC |
| Joyce Distler | Karl Dalley | Charles Gentemann-MD |
| Michele Ainsworth-MO | Odettabulluck | Chris Cawthon |
| Connie Rogers | Matt McCullough-OH | Duane Fontenot |
| Robert Haughton- WV | Bharadhwaj Kalyanam | Don Travis |
| Heather Spencer | Jamie Long-IN | Kimare Sanders |
| Kimberele pepper | Karen Austin | Martha Dolan |
| Sara lovorn | Saurabh Deshpande | Shannon Freeman |
| Sharon curry | Tameka Rose | Virginia Hopkins |
| Rodney Gilberston | Lisa Delly | Sam Brandenburg |
| Robert philips | Rodney gilberston | Ron sharr |
| Mellisa check | Michele lidle | Max Daniel |
| Kimaree Sanders-NC | Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti |
| Tetrus - Susmita Linga | Tetrus – Swathi Reddy |  |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss on the technical updates, existing issues, resolutions.   Link to Jan 20, 2022 :  <https://aphsa.zoom.us/rec/share/6pleoXIZRSo4xCtcoMaOXaumPH1p9EReMp3OBYWXN-YLYqQwpsOlMnj68r0aypha.o0vbMBRiHuvtDHq4>  Passcode: !G05dO4V | | |
|  | | |
| **Agenda** | | |
| 1. State updates on Implementation progress 2. Reminder about end of NEICE grant period from Children’s Bureau of September 2022 3. Information about Data Analysis Snapshot and Impact for clearinghouse States 4. Reminder: Need to plan for NEICE 1.0 migration because Azure Classic services are being shut down by Microsoft 5. Any other issues? | | |
| Agenda Item | Discussion | Action Items |
| * State updates on implementation progress | * WV- Initially testing is still going well .Timeline for implementation is Oct 2022 * WA- Facing challenges due to the internal IT team and soon would have an update. * LA- Last phases of SACWIS. It will take about a year to complete out clearing house project. * ME – Onboarded on to Neice. |  |
| * Reminder about end of NEICE grant period from Children’s Bureau of September 2022. | * Update - Grants end in Sept 2022 from children bureau and states should be done with the development by then. |  |
| * Information about Data Analysis Snapshot and Impact for clearinghouse States | * Discussion on the National report and consideration of Safe and Timely act dates . * Option for clearing house state- Timelines can be tracked by considering the complete packet received date or the date the case was initiated. * Dates considered for the National repot-1/1/2019-12/31/2021. |  |
| * Reminder: Need to plan for NEICE 1.0 migration because Azure Classic services are being shut down by Microsoft | * Microsoft will shut down the azure classic services by Aug 2024. * Once the states consider the timelines Tetrus would work on setting up the interface. * All versions of Neice 1.0 should be changed. States can prefer migration from Niece 1.0 to 1.0 or to Neice 2.0. * Suggestion- better move to Neice 2.0 or build an interface which supports the state systems. | Do a survey on how states are planning to proceed. |