|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 12/16/2021 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | Jan 2022. |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Bertha Levin | Lynnea Kaufman | Dana Radford-KY |
| John Jacobs | Carissa Decker- ID | Naveen Shrimal-NC |
| Justin | Matt McCullough-OH | Charles Gentemann-MD |
| Michele Ainsworth-MO | Nicki McTavish-MO | RayMoc-Carrie- TX |
| Justin | Matt McCullough-OH | Naveen Shrimal-NC |
| Robert Haughton- WV | Bharadhwaj Kalyanam | Don Travis |
| Angie Stackhouse-FL | Jamie Long-IN | Jeff Cassmeyer |
| Lila Mutschelknaus | Neal Winn | Martha Dolan |
| Rodney Gilberston | Ron Sharr | Sam Brandenburg |
| Sam Kessler | Waylon James | Max Daniel |
| Kimaree Sanders-NC | Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti |
| Tetrus - Susmita Linga | Tetrus – Swathi Reddy |  |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss on the technical updates, existing issues, resolutions.   Link to Dec 16, 2021 :  <https://aphsa.zoom.us/rec/share/OG-A9JzrvS-z1-5VVKB7uS8UaKnIjnmyShVV4bCHnvj5YsKhN-6JVk5_qJ-YK6s.WSnUpn22Ed-Tx-PB>  Access Passcode: Kx^ti34\* | | |
|  | | |
| **Agenda** | | |
| 1. State updates on Implementation progress 2. Reminder about end of NEICE grant period from Children’s Bureau of September 2022 3. Information about Data Analysis Snapshot and Impact for clearinghouse States 4. Reminder: Need to plan for NEICE 1.0 migration because Azure Classic services are being shut down by Microsoft 5. Any other issues? | | |
| Agenda Item | Discussion | Action Items |
| * State updates on implementation progress | * CO- Still working on the Sacwis system, have to install the client case into the new system, follow up with ICPC. Expecting to be completed by Fall. * WV- Development is moving forward and testing will wrap up in February 2022. |  |
| * Reminder about end of NEICE grant period from Children’s Bureau of September 2022. | * Update- Grants do end in Sept 2022 from children bureau and states should be done with the development by then. |  |
| * Information about Data Analysis Snapshot and Impact for clearinghouse States | * Carissa- ID- Clearinghouse states may want to check on the field that is calculated on when a new request is received * Dana Radford-KY-Concern over time frames on Hs request. * Raghu explained on data analysis for Neice clearing houses states-Requires Manual efforts by clearing house states by providing the date case received and then we can produce the analytics with the complete datasets by validating the data captured in Neice clearing house. * RAY-TX- Building the requirements for the changes to the CMS according to the specification document provided and would like this Data analysis spec to be added to the document so they can send the required data . |  |
| * Reminder: Need to plan for NEICE 1.0 migration because Azure Classic services are being shut down by Microsoft | * Azure services shut down by Microsoft by Aug 2024. Suggestion- better move to Neice 2.0 or build an interface which supports the state systems. |  |