|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 08/19/2021 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Sept 16, 2021 |

|  |
| --- |
|  **Attendees** |

Vinod Erakkat MD

John Jacobs TN

Carrie Raymond TX

Amanda Nowak CT

Naveen Shrimal NC

Laurie Baker TN

AR AL

Crystal Gray WV

Yogesh Pardeshi NC

Katie Churchill CT

Rashad King AL

Sam Brandenburg IN

Anne Popovich MN

Rodney Gilbertson MN

Angie Stackhouse FL

Jenn Stevens WA

Eric Nixon CT

Dana Radford KY

Karen Austin LA

Raghu Govindaraj NJ - Tetrus

Loan Ravenberg CT

Max Daniel VA-NEICE

Michele Lidle OH

Susmita Linga NJ - Tetrus

Matt McCullough OH

Sam K WV

Michele Ainsworth MO

tom Livoti VA - Tetrus

Michael Hayman TX

Kimaree Sanders NC

Mellisa cheek KY

Vonetta Martin MD

Connie Rogers AL

Kim Chambers DE

bertha Levin DC

Tim Preskitt AL

Erik Lindeblom WA

Jennifer Oligschlaeger MO

Hoang Dang CT

Doug Dicks IN

Swathi Reddy NJ

Mike Palmer MN

Steven Yielding TX

Sabitha Samudrala MN

Joji Avirachan MA

Robert Haughton GA

Pam Kramer WA

Yasiria Otero, CT CT

Joyce Distler MO

Bharadhwaj Kalyanam TX

Gajendra Praasd Pennichetty TX

Ryan Perreault MA

Sara Lovorn KY

Duane Fontenot LA - NEICE

Erin Breitigan DE

Marissa McTavish MO

Sagar Gandhi KY

Charles Gentemann MD

Marci McCoy-Roth MD - NEICE

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions, the IEDP update and release timeline for Neice 2.0.
* Link to Aug 19 2021 - Recording <https://aphsa.zoom.us/rec/share/ptW3-foiObfrp-sEeqMJKGE054NNAF3mq2uMOJXQIc9LP_TtOqlJxeHqVJFllkCS.Zy7ZV4dC1q3QVAhr> Passcode: &=N4FfHt
 |
|  |
| **Agenda** |
| 1. NEICE 2.0 Transition Update
2. Clarification on Platforms supported
	* + - 1. We no longer have a development environment for NEICE 1.0.
				2. States can use UAT 1.0 for Development AND Test
				3. We are maintaining Development, UAT and Production for NEICE 2.0
3. State updates/issues
	1. Minnesota – separate cases for siblings
	2. Non unique identifiers for children
	3. Missouri – Current status as receiving only
	4. Maine – Seeking testing partners
	5. Any others?
 |
| Agenda Item | Discussion |  Action Items |
| 1. NEICE 2.0 Transition Update
 | * Sam from Indiana raised a concern on out of memory exception . Raghu explained on the issue as it is not reproducible in Production and there was no memory leak and this has been continuously monitored.
* NC mentioned there are no new issues after Tetrus worked with them to resolve the issues.
 |  |
| 1. Clarification on Platforms supported
 | * Marci explained on the environments that states can use UAT 1.0 for any development and testing. We no longer have a NEICE 1.0 Development environment.
* For 2.0 there are three environments that are being maintained Dev, UAT and Production.
* Rodney mentioned about the Legacy API. Tetrus response- CHtest.neice.us which is 1.0 dev env API and is no longer available. For the UI perspective, everything is converted to 2.0 and we only have 2.0 API’s. Nch-test.us is active and is pointing to the same 1.0 env.
* The URL is active as Maine is testing it. With respect to Rodney’s concern- Tetrus needs to check with them why they are not able to access it and will check with them offline.
* OH , KY and MO do not have any update as of now.
 | Tetrus will send out an architecture about the new deployment environments to the group so everyone will be aware of how the application is being connected. |
| 1. State updates/ issues
	1. Minnesota – separate cases for siblings
	2. Non unique identifiers for children
	3. Missouri – Current status as receiving only
	4. Maine – Seeking testing partners
 | * Minnesota – No update on timeline for siblings as waiting to get into test environment.
* Non-unique identifiers for children (OH, KY and MO) – Michele in OH – no update, tentative plans to begin working on the NEICE 2.0 transition and that fix. But not able to do it because of resources, it is slated, hoping to have it done by early 2022. -No update from KY. -Non unique identifier for Missouri was fixed right away.
* Maine – several states were considering supporting Maine (MN and OH). Waiting to hear about Maine’s needs.
 |  |