|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 05/20/2021 |
| **Location:** | APHSA Zoom Call - Meeting Id - 418 553 8875 |
| **Next Meeting:** | July 2021 |

|  |
| --- |
|  **Attendees** |

AL-Connie Rogers

AL-YASHWANTH KOLETI

AZ-Joshua Konantz

CO-lila Mutschelknaus

CT-Loan Ravenberg

CT-hoang dang

DE-KAC Chambers

FL-Angie Stackhouse

ID-Stephen Kunz

IN-Sam Brandenburg

IN-Doug Dicks

KY-Dana Radford

KY-mellisa cheek

KY-Sagar Gandhi

LA-Karen Austin

LA-Duane Fontenot

MA-Sharon Curry

MA-Sureshbabu Thyvalappil

MA-Joji Avirachan

MD-Kurt Thorne

MD-Charles Gentemann

MN-Mical Peterson (AAICPC President)

MN-Mike Palmer

MN-sabitha samudrala

MO-Jeff Cassmeyer

MO-Michele A

MO-Marissa McTavish

NC-Naveen Shrimal

NC-Yogesh Pardeshi

NC-Praveen Kumarapuram

OH-Michele Lidle

OH-Matt McCullough

RI-Martha Dolan

TN-John Jacobs

TN-Laurie Baker

TX-Sara Hill

TX-Gajendra praasd pennichetty

WA-Maya Brown

WA-Pam Kramer

WV-Andrea Ramsey-Mitchell

WV-Robert Haughton

WV-Payton Waybright

APHSA
-Bertha Levin

-Max Daniel

-Carla Fults

Tetrus

-Raghu Govindaraj

-Susmita Linga

-Swathi Reddy

-Tom Livoti

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss the any new or existing issues, release timeline for NEICE 2.0, and testing plans.
 |
|  |
| **Agenda** |
| * Technical challenges with Clearinghouse interfaces
	+ Minnesota reports issues with restrictions to 10MB or less; will be resolved in NEICE 2.0
	+ NEICE Child IDs: Issue example MO-KY
	+ MN: Currently doesn’t group children in sibling groups, which means other states have to work in multiple cases. MN will be adjusting this.
* Reminder that Tetrus will maintain NEICE 1.0 and NEICE 2.0 until all states have migrated or we move to NEICE 3.0
	+ Encourage states to switch as soon as possible to take advantage of new functionality including private/public flag, and new 100A and 100B forms.
* NEICE 2.0 Rollout Update
	+ UAT has been rolled out to CMS states as of May 17
	+ NEICE 2.0 supports new IEPD, reduces some restrictions, made minimum requirement that all states use TLS 1.2
	+ IEPD moved from 3.0 to 4.01
	+ Support new forms for 100A and 100B approved by AAICPC.
	+ Added private/public flags to dataset.
* IEPD update
	+ Version number upgrade from 1.0 to 2.0
	+ Primary change in all the Child Elements moved from CYFS domain namespace to HS domain namespace
	+ ICWA Eligibility is now an enumeration (Yes, No, Pending) instead of a Boolean true or false
	+ Title IVE which used to be a Text string is now changed to an enumeration of (Yes, No, Pending)
	+ Type of care which used to be a combination of enumeration and text fields is all now a single enumeration under the NEICE extension subset
	+ Relationship Text and Disposition Text fields that used to be a free text field is now a more streamlined enumeration type with standard values
	+ Gender added as an additional field to the Sex field based on the new 100A
	+ NEICE document enumeration has been cleaned up with a new set of enumeration values approved by the NEICE user group and other enumerations updated
	+ Termination Reason Codes have been updated for Form 100B
	+ Addition of new elements to support the newly approved 100A and 100B forms
	+ Addition of new elements to support the Private / Public indicator
	+ Transmittals support an element to better describe the purpose of transmittal &
	+ A transmittal field to indicate provisional decision being sent for safe and timely act
* Discussed NEICE 2.0 architecture
	+ Created NEICE 1.0 to 2.0 Bridge & Translation Service
	+ We really need to test it with the NCH states to ensure it works for you.
* How to test with NEICE 2.0
	+ Testing Endpoint for NEICE2.0-Legacy Interface; https://nch1 test.neice.us

 **Questions**: 1. Doug: How will the 1.0 <-> 2.0 service handle translation of existing values that don't fit the new enums? Is that in the mapping document?*We keep in enumeration the “other” option which is where you will see the new values we added. It will need to be translated from text to enumeration and enumeration to text.*
2. CT: We handle our own installation, we need our scripts to upgrade? Yes, you are an MCMS state and you will receive a package and we will help you install the package.
3. Several states volunteered to help test: MN, IN, OH and MO
4. Target test dates: June 1-15.
 |
|  |
| Agenda Item | Discussion |  Action Items |
| Questions/Responses from users | *Share slidedeck?**Share mapping document* | Yes we will send this out. |