|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 03/18/2021 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | April 2021. |

|  |
| --- |
|  **Attendees** |
| Shannon Freeman, WA | Dana Radford - KY | Kimberley Chambers - DE |
| Charles Gentemann – MD | Mike Palmer - MN | Mellisa Cheek – KY |
| Micheale Kroeger – MO | Karen Austin – LA | Martha Dolan – RI |
| Nicki McTavish - MO | Tameka Rose - VA | Duane Fontenot, APHSA |
| Rodney Gilbertson – Minnesota | Luz Gomez - KY | Joyce Distler – MO |
| Clint Walker – ID | Suresh – MA | Regi Daniel- DC |
| Michele Lidle – Ohio | Sagar Gandhi – KY | Don Travis, IN |
| Jennifer Oligschlaeger, MO | Stephen Kunz – ID | Eric Nixon – CT |
| Praveen Kumarapuram - NC | Naveen – SC | Siva – Idaho |
| Lila Mutschelknaus, CO ICPC | Tetrus - Raghu Govindaraj | Tetrus - Susmita Linga |
| Tetrus - Tom Livoti | Tetrus - Swathi Reddy |  |
|  |  |  |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions, the IEDP update and release timeline for Neice 2.0.
* Link to March 18 2021: <https://aphsa.zoom.us/rec/share/1jbFloAirGxWRpEeapOrs1Se3N4KLjbLOuLTq3F12Qs11AYfYbRvls6TKJKxD_90.V3SdWeHlGXJqfiof> Passcode: pK5?^dI6
 |
|  |
| **Agenda** |
| * Technical challenges with Clearinghouse interfaces

a. NEICE Child IDs: In Progress: Raised last time, involved states: KY, OH, and MOb. Anything else?Prior Issues Resolution Status* Updates or questions from any states in testing phase
* Secure Document Delivery Portal – Any NCH states wish to start using this?

Clearinghouse States should contact Marci if they want to use the Portal.* IEPD Pending with HHS
* Updated NEICE 2.0 Rollout: Go live July 6, 2021

a. Need Clearinghouse states assistance testing between 1.0 Development Site and 2.0b. Migration: Any states ready to migrate to 2.0, we can begin working with you nowc. Begin implementation: Any states starting implementation in 2.0, we can begin nowd. Note: We recommend migration within next year for all Clearinghouse states.* Reminder: Tetrus will maintain NEICE 1.0 and NEICE 2.0 until all states have migratedOther
 |
| * Current Status of states
	+ States onboard: ID, IN, KY, MN, MO, NC, OH
	+ Testing phase: MA (waiting for NEICE 2.0 rollout)

Early development stage: AL, AZ, CT, CO, LA, ME, TN, TX, WA, WV  |
| Agenda Item | Discussion |  Action Items |
| * Technical challenges with Clearinghouse interfaces
 | * Call Scheduled with MO, KY and the team will be working on it.
 |  |
| * Updates or questions from any states in testing phase
 | * Maine doing well with the testing phase and will be moving to UAT in May.
* TN is in the process of getting confirmed.
 |  |
| * Secure Document Delivery Portal – Any NCH states wish to start using this?

Clearinghouse States should contact Marci if they want to use the Portal. | * Call scheduled with the Texas next week to check on the issues they are experiencing.
* Tetrus mentioned one of the issues that Texas is facing with the SDP is the Captcha check.
 |  |
| * IEPD Pending with HHS
 | * IEPD is still in pending with the HHS.
 |  |
| * Updated NEICE 2.0 Rollout: Go live July 6, 2021
 | * Neice Rollout pushed to July 6th, 2021. Marci mentioned working with the CMS and the MCMS states to setup their system and help them with the training.
* Clearing house will support 1.0 interface currently developed and deployed and as well as 2.0 interface.
* Tetrus recommends clearing house states to migrate to the 2.0 interface at the earliest they can.
* Modular case management system- The migration will take gradually.
* Tetrus mentioned the test instance would be provided with in couple of weeks by mid of May to test the 1.0 interface.
 | States who wanted to test -Tetrus will be sending out an email to the states. |