|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 03/18/2021 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | April 2021. |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Shannon Freeman, WA | Dana Radford - KY | Kimberley Chambers - DE |
| Charles Gentemann – MD | Mike Palmer - MN | Mellisa Cheek – KY |
| Micheale Kroeger – MO | Karen Austin – LA | Martha Dolan – RI |
| Nicki McTavish - MO | Tameka Rose - VA | Duane Fontenot, APHSA |
| Rodney Gilbertson – Minnesota | Luz Gomez - KY | Joyce Distler – MO |
| Clint Walker – ID | Suresh – MA | Regi Daniel- DC |
| Michele Lidle – Ohio | Sagar Gandhi – KY | Don Travis, IN |
| Jennifer Oligschlaeger, MO | Stephen Kunz – ID | Eric Nixon – CT |
| Praveen Kumarapuram - NC | Naveen – SC | Siva – Idaho |
| Lila Mutschelknaus, CO ICPC | Tetrus - Raghu Govindaraj | Tetrus - Susmita Linga |
| Tetrus - Tom Livoti | Tetrus - Swathi Reddy |  |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss on the technical updates, existing issues, resolutions, the IEDP update and release timeline for Neice 2.0. * Link to March 18 2021: <https://aphsa.zoom.us/rec/share/1jbFloAirGxWRpEeapOrs1Se3N4KLjbLOuLTq3F12Qs11AYfYbRvls6TKJKxD_90.V3SdWeHlGXJqfiof> Passcode: pK5?^dI6 | | |
|  | | |
| **Agenda** | | |
| * Technical challenges with Clearinghouse interfaces   a. NEICE Child IDs: In Progress: Raised last time, involved states: KY, OH, and MO  b. Anything else?Prior Issues Resolution Status   * Updates or questions from any states in testing phase * Secure Document Delivery Portal – Any NCH states wish to start using this?   Clearinghouse States should contact Marci if they want to use the Portal.   * IEPD Pending with HHS * Updated NEICE 2.0 Rollout: Go live July 6, 2021   a. Need Clearinghouse states assistance testing between 1.0 Development Site and 2.0  b. Migration: Any states ready to migrate to 2.0, we can begin working with you now  c. Begin implementation: Any states starting implementation in 2.0, we can begin now  d. Note: We recommend migration within next year for all Clearinghouse states.   * Reminder: Tetrus will maintain NEICE 1.0 and NEICE 2.0 until all states have migratedOther | | |
| * Current Status of states   + States onboard: ID, IN, KY, MN, MO, NC, OH   + Testing phase: MA (waiting for NEICE 2.0 rollout)   Early development stage: AL, AZ, CT, CO, LA, ME, TN, TX, WA, WV | | |
| Agenda Item | Discussion | Action Items |
| * Technical challenges with Clearinghouse interfaces | * Call Scheduled with MO, KY and the team will be working on it. |  |
| * Updates or questions from any states in testing phase | * Maine doing well with the testing phase and will be moving to UAT in May. * TN is in the process of getting confirmed. |  |
| * Secure Document Delivery Portal – Any NCH states wish to start using this?   Clearinghouse States should contact Marci if they want to use the Portal. | * Call scheduled with the Texas next week to check on the issues they are experiencing. * Tetrus mentioned one of the issues that Texas is facing with the SDP is the Captcha check. |  |
| * IEPD Pending with HHS | * IEPD is still in pending with the HHS. |  |
| * Updated NEICE 2.0 Rollout: Go live July 6, 2021 | * Neice Rollout pushed to July 6th, 2021. Marci mentioned working with the CMS and the MCMS states to setup their system and help them with the training. * Clearing house will support 1.0 interface currently developed and deployed and as well as 2.0 interface. * Tetrus recommends clearing house states to migrate to the 2.0 interface at the earliest they can. * Modular case management system- The migration will take gradually. * Tetrus mentioned the test instance would be provided with in couple of weeks by mid of May to test the 1.0 interface. | States who wanted to test -Tetrus will be sending out an email to the states. |