|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 02/18/2021 |
| **Location:** | APHSA Zoom Call - Meeting Id - 418 553 8875 |
| **Next Meeting:** | March 2021. |

|  |
| --- |
|  **Attendees** |
| Michele Lidle - OHIO | Sara Lovorn - KY | Shannon Freeman, WA |
| Micheale Kroeger - Missouri | Charles Gentemann – MD | Kimberley Chambers – Delaware |
| Carissa Decker - Idaho | Connie Rogers – Alabama | Jeff Lerminiaux – MA |
| Dana Radford - KY | Rodney Gilbertson – Minnesota | Gaurav Singh - Louisiana |
| Duane Fontenot - APHSA | Martha Dolan, RI | Laurie Baker & John Jacobs - TN |
| Jennifer Oligschlaeger - Missouri | Nicki McTavish - Missouri | Suresh – MA |
| Praveen Kumarapuram - NC | Max Daniel APHSA (VA) | Sagar Gandhi – KY |
| Joyce Distler - Missouri | Sudharsan PJ Jagannathan - KY | Lila Mutschelknaus - CO |
| Jeff Howard - KY | Mike Palmer - Minnesota | Krishna Bemra - TX |
| Tetrus - Susmita Linga | Tetrus - Tom Livoti | Tetrus - Vikram Bhatia |
| Tetrus - Swathi Reddy |  |  |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions, the IEDP update and release timeline for Neice 2.0.
 |
|  |
| **Agenda** |
| * Technical challenges with Clearinghouse interfaces
	+ NEICE Child IDs: Issue example MO-KY
* Updates or questions from any states in testing phase
* Secure Document Delivery Portal – Update
	+ Clearinghouse States should contact Marci if they want to use the Portal.
* IEPD Pending with HHS
* NEICE 2.0 Rollout plans
	+ Releasing to CMS states first of May
	+ MCMS states follow within two weeks.
	+ Will work with NCH states to implement over the next year.

 Note: Tetrus will maintain NEICE 1.0 and NEICE 2.0 until all states have migrated |
| * Current Status of states
	+ States onboard: ID, IN, KY, MO, NC, OH, MN goes live Feb 26.
	+ Testing phase: MA (waiting for NEICE 2.0 rollout)
	+ Early development stage: AL, AZ, CT, CO, LA, ME, TN, TX, WA, WV
 |
|  |
| Agenda Item | Discussion |  Action Items |
| * Technical challenges with Clearinghouse interfaces

NEICE Child Ids – MO - KY | * Kentucky sent two different state child id’s to MO for the same child in two different cases which is causing an issue in MO
* NCH does a State-Childid combination for unique child identification, when the same child was sent with different child Id to NCH, NCH created a new NCH Child Id and processed the case. KY need to update and maintain unique child Id for same child in more than one case.
* KY mentioned they have a master data management for a child id across multiple departments and does a soft linking of the id at their end.
 | Tetrus – Schedule a call to be discuss on this further to find a resolution.(Considerable)- Both KY and clearing house have to do a cleanup so MO consent a HS response back to KY. |
| * Handling private data in Neice clearing house development
 | * All cases to be entered in NEICE, Charles from MD confirmed that they are following this practice and are entering private cases as well in the NEICE application.
* In NEICE 2.0, CMS and MCMS application has been modified for states to enter private case in the application as receiving cases and mark the case as a non-electronic case.
 |  |
| * Updates or questions from any states in testing phase
 | * MN is going live on February 26th as a NCH state.
 |  |
| * Secure Document Delivery Portal – Update
 | * Clearing house states should contact Marci if they want to use Portal. Team would be happy to assist them and onboard a state.
 |  |
| * IEPD Pending
 | * IEPD is pending with Children’s Bureau.
 |  |
| * NEICE 2.0 Rollout plans
 | Marci shared NEICE 2 roll out plan.* CMS states - June 28th/July 6th , 2021
* MCMS states to follow in 2 weeks.
* Tetrus to maintain 1.0 and 2.0 until all states have migrated.
 |  |
| Questions/Responses from users | * Robert - West Virginia

Would a NEICE 2.0 rollout document / mapping document available?Susmita – Yes, Draft version is available and final version is still in progress.* Charles – Maryland

Does the 90+ page NEICE interface doc address these issues for the IT developers across the USA?Marci – Yes |  |