|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 09/15/2022 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | Oct 2022. |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Bertha Levin | Lynnea Kaufman | Althea Swinson |
| Anandhi Rajamani | Angie lafrate | Carissa Decker |
| Charles Gentemann | Chris Cawthon | Duane Fontenot |
| Dana Radford | Denise Ceder | Heather Spencer |
| Karen Austin | Kurt Thorne | Lila Mutschelknaus |
| Marissa MCTavish | Chandra Ramaswamy | Mellisa Cheek |
| Michele Lidle | Pandij | Rachel Limpus |
| Robert Haughton | Rodney Gilbertson | Ryan Perreault |
| Shan Chockalingam | Simar Preet Singh | Vinod Erakkat |
| Andrea Ramsey-Mitchell | Saurabh Deshpande | Tetrus-Raghu Govindaraj |
| Tetrus- Tom Livoti | Tetrus - Susmita Linga | Tetrus – Swathi Reddy |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss on the technical updates, existing issues, resolutions.   Link to September 15, 2022:  https://www.youtube.com/watch?v=I7pD08i\_Omo | | |
|  | | |
| **Agenda** | | |
| 1. State Updates.    1. Alabama (CMS to NCH transition)    2. Arizona (CMS to NCH transition)    3. Arkansas    4. Indiana    5. Louisiana (MCMS to NCH transition)    6. Maine    7. Maryland (CMS to NCH transition)    8. Massachusetts -    9. Texas    10. Tennessee (September 30, 2022)    11. Washington    12. West Virginia (Oct 7, 2022)    13. Idaho    14. North Carolina    15. Kentucky    16. Ohio    17. Minnesota    18. Missouri 2. New/Outstanding Issues   a. States with non-unique child ids (OH, KY) .  b. State needing to group siblings (MN) late July on the development schedule  c. Ohio-Indiana Progress Reports not coming through   1. States planning/considering to onboard to NEICE Clearinghouse Direct (NCH-Direct) NCH    1. Colorado    2. Delaware    3. Michigan 2. Reminder: All Clearinghouse states need to transition to 2.0 by August 2024 3. Anything else? | | |
| Agenda Item | Discussion | Action Items |
| * State updates on implementation progress | * AL- Is still in development stage. January 2023. No issues so far. Should be able to meet deadlines as scheduled. * AZ- No one on call. * AR- No one on call. * IN- No one on call. * LA- No additional updates. CCWIS is on hold for development and so holding off NCH transition from MCMS. * ME- No one on call. * MD- Working on data Migration and the development started. * MA- No update on the development and working on the other half of the project. As of now moving on to the integration testing. * TX-In system testing. Going live- January 2023 * TN- Done with development. In system testing. Testing with UAT environment and targeting for end of the month. * WA- No one on call. * WV- Testing with other states to exchange test cases (FL and OH). Implementation date -January 2023. * ID- Transmittal issues seem to be resolved. Issues with 100 B placement closures as additional information. This is resolved as of now. States can update ID if they still receive 100 B closure as additional information. * NC- Going as expected. * KY- Everything good. No concerns as of now. * OH- Test cases sent to West Virginia. * MN-They are working on grouping sibling issue. Currently in test environment. As of now, sending 1st child in Homestudy request and siblings as Homestudy update as their systems does not allow multiple children information in one xml. Still on track for October release * MO-Going as expected. | Tetrus- check on CMS states to work with MN on exchanging test cases. |
| * New/ Outstanding Issues | * Tetrus explained about how the transactions were being retrieved and how the failed transmittals, which were not acknowledged would create a support ticket for production cases. * OH- No updates on the child IDs, and they still have not resolved the Progress Reports issue. |  |
| * States planning/considering onboarding to NEICE Clearinghouse Direct (NCH-Direct) NCH | * CO- They are waiting to sign MOU and will come on to SDP while waiting to implement NCH. * DE, MI- Planning to implement clearing house. |  |
| * All Clearinghouse states need to transition to 2.0 by August 2024 | * Microsoft will shut down the azure classic services by Aug 2024. States are suggested to complete transition by May 2024. |  |
| * Anything else? | * Provided update on upcoming Improvements to CMS/MCMS system |  |