|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 11/17/2022 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Dec 2022. |

|  |
| --- |
|  **Attendees** |
| Bertha Levin | Lynnea Kaufman | Althea Swinson |
| Aman singh | Chandra Ramansamy | Carissa Decker |
| Charles Gentemann | Chris Cawthon | Duane Fontenot |
| Dana Radford | Denise Ceder | Heather Spencer |
| Karen Austin | Connie Rogers | Erin Breitigan |
| Marissa MCTavish | Chandra Ramaswamy | Mellisa Cheek |
| Heather Spencer | Joshua Pandi | Joyce Distler |
| Kassy Baugartner | Katelyn Smith | Kim chambers |
| Shannon Freeman | Vineet Tirodkar | Yashwanth |
| Ron Sharr | Ryan Perrault | Saurabh Deshpande |
| Lyndsi Wickert | Margaret Knight | Marissa McTavish |
| Rachel Limpus | Robert Haughton | Tetrus-Raghu Govindaraj |
| Tetrus- Tom Livoti | Tetrus - Susmita Linga | Tetrus – Swathi Reddy |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions.

Link to November 1, 2022:  <https://www.youtube.com/watch?v=An5SIAxZnLI> |
|  |
| **Agenda** |
| 1. State Updates.
	1. Alabama (CMS to NCH transition)
	2. Arizona (CMS to NCH transition)
	3. Arkansas
	4. Indiana
	5. Louisiana (MCMS to NCH transition)
	6. Maine
	7. Maryland (CMS to NCH transition)
	8. Massachusetts -
	9. Texas
	10. Tennessee (September 30, 2022)
	11. Washington
	12. West Virginia (Oct 7, 2022)
	13. Idaho
	14. North Carolina
	15. Kentucky
	16. Ohio
	17. Minnesota
	18. Missouri
2. Reminder: All Clearinghouse states need to transition to 2.0 by August 2024
3. Anything else?

  |
| Agenda Item | Discussion |  Action Items |
| * State updates on implementation progress
 | * AL- Is still in development stage. January 2023. No issues so far. Should be able to meet deadlines as scheduled.
* AZ- No one on call. -
* AR- No one on call.
* IN- No one on call.
* LA- No additional updates. CCWIS is on hold for development and so holding off NCH transition from MCMS.
* ME- No one on call.
* MD- In development phase and everything looks good.
* MA- Integration testing as of now. Going live on Jan 23rd as of now.
* TX-Completed the system testing and will be into UAT env on 11/18/2021. As of now go live- 19th January 2023. Yet to confirm as the team is now having a new Project Manager.
* TN- Making some changes and is into development phase and will go into testing. Testing with NC. Sent Hs request and Hs update and successfully processed.
* WA- No update as there were changes in the IT department.
* WV- Testing with other states to exchange test cases (FL and OH). Implementation date -January 4th 2023.
* ID- No updates. Updated to Neice 2.0.
* NC- No one on call.
* KY- No one on call.
* OH- No one on call.
* MN- They are working on grouping sibling issue. Will start focusing on Neice 2.0 and then work on home study update.
* MO- No one on call . Marci mentioned working on getting live again as soon as possible.
 |  Tetrus- check if ID moved to Neice 2.0 |
| * All Clearinghouse states need to transition to 2.0 by August 2024
 | * Microsoft will shut down the azure classic services by Aug 2024. States are suggested to complete transition by May 2024.
 |  |
| * Anything else?
 | * Tetrus explained about HSupdate transmittal for 2.0.
 |  |