|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 12/15/2022 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | Jan 2023. |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Bertha Levin | Lynnea Kaufman | Althea Swinson |
| Aman singh | Chandra Ramansamy | Carissa Decker |
| Charles Gentemann | Chris Cawthon | Duane Fontenot |
| Dana Radford | Denise Ceder | Heather Spencer |
| Karen Austin | Connie Rogers | Erin Breitigan |
| Marissa MCTavish | Chandra Ramaswamy | Mellisa Cheek |
| Heather Spencer | Joshua Pandi | Joyce Distler |
| Kassy Baugartner | Katelyn Smith | Kim chambers |
| Shannon Freeman | Shiva | Yashwanth |
| Ron Sharr | Ryan Perrault | Saurabh Deshpande |
| Lyndsi Wickert | Margaret Knight | Marissa McTavish |
| Rachel Limpus | Robert Haughton | Tetrus-Raghu Govindaraj |
| Tetrus- Tom Livoti | Tetrus - Susmita Linga | Tetrus – Swathi Reddy |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss on the technical updates, existing issues, resolutions.   Link to December 15, 2022:  https://www.youtube.com/watch?v=PkZpkd0jJFo | | |
|  | | |
| **Agenda** | | |
| 1. State Updates.    1. Alabama (CMS to NCH transition)    2. Arizona (CMS to NCH transition)    3. Arkansas    4. Indiana    5. Louisiana (MCMS to NCH transition)    6. Maine    7. Maryland (CMS to NCH transition)    8. Massachusetts -    9. Texas    10. Tennessee (September 30, 2022)    11. Washington    12. West Virginia    13. Idaho    14. North Carolina    15. Kentucky    16. Ohio    17. Minnesota    18. Missouri 2. Expiration of certificate (1.0) States 3. All Clearinghouse states need to transition to 2.0 by August 2024 4. Anything else? | | |
| Agenda Item | Discussion | Action Items |
| * State updates on implementation progress | * NC- Started working on implementation. Requested documentation. * TN- Tennessee onboarding on Dec 16th, 2022. * WV- Public certificates were sent out to Tetrus and as expected going live date – January 4th, 2023. * TX- Going live on January 19th, 2023. This might change as the staff need to be trained and can be moved to February 23, 2023. * MA- Start testing in UAT environment. * MD- Progress of completing the development of user stories. 5/20/2023 is soft date for implementation. * AL- Working on outgoing transmittals to the clearing house and still working on data conversion. Will start UT testing starting January. | Tetrus- Need to send the latest NCH 2.0 technical specifications document to all the states. |
| * Expiration of certificate (1.0) States | * Clearing house 1.0 Certificate expires and the API Keys should be updated on Dec 29th. |  |
| * All Clearinghouse states need to transition to 2.0 by August 2024 | * Microsoft will shut down the azure classic services by Aug 2024. States need to start planning to complete their transition by May 2024. |  |