|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 01/19/2023 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | Feb 2023. |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Bertha Levin | Lynnea Kaufman | Duane Fontenot |
| Marcus Robinson | Kevin Sanders | yashwanth koleti |
| Charles Gentemann | Nicole Chapman | Lila Mutschelknaus |
| kim chambers | Marissa McTavish | Carissa Decker |
| Joyce Distler | Cory Ozment | Saurabh Deshpande |
| Michele Ainsworth | Dana Radford | Anandhi Rajamani (A R) |
| Angie Stackhouse | Shannon Freeman | Ron Sharr |
| David Minko | Sara Lovorn | Revikrishnan Balakrishnapillai |
| Leigh-Anne Bordas | Rodney Gilbertson | max daniel |
| Robert Haughton | carrie pedersen | Karen Austin |
| Nicole Chapman | Taylor Ziesemer | Kassy Baumgartner |
| Rachel Limpus | Toni Boyles | Erica Cabrera |
| Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti | Tetrus - Susmita Linga |
| Tetrus – Swathi Reddy |  |  |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss on the technical updates, existing issues, resolutions.   Link to January 19, 2023:  https://www.youtube.com/watch?v=Bq0Tipe6uEo | | |
|  | | |
| **Agenda** | | |
| 1. Welcome and Introductions 2. New Implementation updates  * Tennessee * West Virgin  1. NCH 1.0 Conversion to NCH 2.0 Updates: Reminder: Microsoft 1.0 Bridge discontinued Deadline May 2024  * Idaho * Indiana * Kentucky * Maine * Minnesota * Missouri * North Carolina * Ohio * West Virginia  1. NCH 2.0 Implementation Updates  * Alabama * Arizona * Arkansas * Colorado * Louisiana * Maryland * Massachusetts * Texas * Washington  1. Anything else. | | |
| Agenda Item | Discussion | Action Items |
| * New Implementation updates | * Onboarded 16th December 2022 and everything is going well. * Onboarded 04th January 2023 and working on couple of issues . |  |
| * NCH 1.0 Conversion to NCH 2.0 State Updates | * ID- Need to discuss with the technical team * IN- No updates * KY- Gathering requirements, planning, and meeting with the development team. * ME- In the plans for summer sprint. * MN- Dev environment configured and working on it. No deadline as of now. * MO- Just started working on the changes. * NC- No one from the state. * OH- No one from the state * WV- Needs to be discussed with the vendor in next couple of weeks on the plans of 2.0 implementation. |  |
| * NCH 2.0 Implementation updates | * AL- Development is almost done and looking at the data conversion. Will start testing from Feb 2023.As of now going Live date is 1st week of June 2023. * AZ- No update from technical team. * AK- No one from the state * CO- No technical member on the call. Contract signed. * LA- Meeting with the CWIS team will be around January 24th * MD- No one from technical team on the call. * MA- Almost done with the development work. Functional testing pending. Expecting change on go live date. * TX- No one from the state * WA- In the initial stages of the CWIS building. |  |
| * Updates and Anything else? | * Tetrus- Couple of releases for NCH and C/MCMS. Adding validations for the Niece clearing house. * Product improvements into the production and will have no impact for NCH states. |  |