|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 01/19/2023 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Feb 2023. |

|  |
| --- |
|  **Attendees** |
| Bertha Levin | Lynnea Kaufman | Duane Fontenot |
| Marcus Robinson | Kevin Sanders | yashwanth koleti |
| Charles Gentemann | Nicole Chapman | Lila Mutschelknaus |
| kim chambers | Marissa McTavish | Carissa Decker |
| Joyce Distler | Cory Ozment | Saurabh Deshpande |
| Michele Ainsworth | Dana Radford | Anandhi Rajamani (A R) |
| Angie Stackhouse | Shannon Freeman | Ron Sharr |
| David Minko | Sara Lovorn | Revikrishnan Balakrishnapillai |
| Leigh-Anne Bordas | Rodney Gilbertson | max daniel |
| Robert Haughton | carrie pedersen | Karen Austin |
| Nicole Chapman | Taylor Ziesemer | Kassy Baumgartner |
| Rachel Limpus | Toni Boyles | Erica Cabrera |
| Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti | Tetrus - Susmita Linga |
| Tetrus – Swathi Reddy |  |  |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions.

Link to January 19, 2023:  https://www.youtube.com/watch?v=Bq0Tipe6uEo |
|  |
| **Agenda** |
| 1. Welcome and Introductions
2. New Implementation updates
* Tennessee
* West Virgin
1. NCH 1.0 Conversion to NCH 2.0 Updates: Reminder: Microsoft 1.0 Bridge discontinued Deadline May 2024
* Idaho
* Indiana
* Kentucky
* Maine
* Minnesota
* Missouri
* North Carolina
* Ohio
* West Virginia
1. NCH 2.0 Implementation Updates
* Alabama
* Arizona
* Arkansas
* Colorado
* Louisiana
* Maryland
* Massachusetts
* Texas
* Washington
1. Anything else.

  |
| Agenda Item | Discussion |  Action Items |
| * New Implementation updates
 | * Onboarded 16th December 2022 and everything is going well.
* Onboarded 04th January 2023 and working on couple of issues .
 |  |
| * NCH 1.0 Conversion to NCH 2.0 State Updates
 | * ID- Need to discuss with the technical team
* IN- No updates
* KY- Gathering requirements, planning, and meeting with the development team.
* ME- In the plans for summer sprint.
* MN- Dev environment configured and working on it. No deadline as of now.
* MO- Just started working on the changes.
* NC- No one from the state.
* OH- No one from the state
* WV- Needs to be discussed with the vendor in next couple of weeks on the plans of 2.0 implementation.
 |   |
| * NCH 2.0 Implementation updates
 | * AL- Development is almost done and looking at the data conversion. Will start testing from Feb 2023.As of now going Live date is 1st week of June 2023.
* AZ- No update from technical team.
* AK- No one from the state
* CO- No technical member on the call. Contract signed.
* LA- Meeting with the CWIS team will be around January 24th
* MD- No one from technical team on the call.
* MA- Almost done with the development work. Functional testing pending. Expecting change on go live date.
* TX- No one from the state
* WA- In the initial stages of the CWIS building.
 |  |
| * Updates and Anything else?
 | * Tetrus- Couple of releases for NCH and C/MCMS. Adding validations for the Niece clearing house.
* Product improvements into the production and will have no impact for NCH states.
 |  |