|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 03/16/2023 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | April 2023. |

|  |
| --- |
|  **Attendees** |
| Bertha Levin | Lynnea Kaufman | Duane Fontenot |
| Marcus Robinson | Duane Fontenot | yashwanth koleti |
| Charles Gentemann | Candice Nahler | Heather Spencer |
| David Minko | Angie Stackhouse | Sara Lovorn |
| Ron Sharr | Taylor Ziesemer | Siva Adireddy |
| max daniel | Dana Radford | Kimberlee Pepper |
| Erica Cabrera | Connie Rogers | Chris Cawthon |
| Kevin Sanders | Karen Austin | Ryan Perreault |
| Michele Lidle | Cory Ozment | Revikrishnan Balakrishna Pillai |
| David Minko | Saurabh Deshpande | Taylor Ziesemer |
| Michele Ainsworth | Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti |
| Tetrus - Susmita Linga | Tetrus – Swathi Reddy |  |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss on the technical updates, existing issues, resolutions.

Link to March 16, 2023:  <https://youtu.be/wq-m4CQ8ZGw> |
|  |
| **Agenda** |
| 1. Welcome and Introductions
2. New Implementation updates
* Tennessee
* West Virgin
1. NCH 1.0 Conversion to NCH 2.0 Updates: Reminder: Microsoft 1.0 Bridge discontinued Deadline May 2024
* Idaho
* Indiana
* Kentucky
* Maine
* Minnesota
* Missouri
* North Carolina
* Ohio
* West Virginia
1. NCH 2.0 Implementation Updates
* Alabama
* Arizona
* Arkansas
* Colorado
* Louisiana
* Maryland
* Massachusetts
* Texas
* Washington
* Washington D.C.

  |
| Agenda Item | Discussion |  Action Items |
| * New Implementation updates by Tetrus
 | * TX has been onboarded (03/15/2023) as NCH 2.0 state.
* Reminder- for the 1.0 to 2.0 transition as Microsoft Azure classic services are being deprecated, and they are no longer going to be supported from the second quarter of next year (May 2024).
* Product improvements for CMS/MCMS moving into UAT 1st week of April. This will not have any impact for the clearinghouse states. But clearing states can just do some testing once the product improvements are moved into UAT.
 |  |
| * NCH 1.0 Conversion to NCH 2.0 State Updates
 | * TX- There is no one from the state.
* ID: NCH 2.0 will be starting in September and planning for implementation in February 2024. No update as of now
* IN: There is no one from the state.
* KY- There is nothing new. Working on understanding all the information and will be reaching out to get the endpoints and the API keys. No tentative target date as of now. Will be providing a target date once they have all the requirements gathered for the implementation.
* ME: There is no one from the state.
* MN: There is no one from the state.
* MO: Still on planning stages. Working with the IT team to get all the fields correct and will be reaching out to Tetrus for questions. Team started working on the documentation and making sure of mapping fields. There is no date as of now.
* NC: There is no one from the state.
* OH: In the planning phases. Working on documentation what needs to be changed and working on the duplicate child issue simultaneously. Planning for the resources and they should be starting by the summer. There is no date as of now but planning for end of this year.

OH have been working on figuring out the issue regarding receiving the transmittals from ME and TN as they need to change something on their code with respect to handling the incoming cases. Michele have been sending out emails to the respective states when they are unable to retrieve something on their end so they can communicate outside the system for time being. * WV: There is no one from the state.

Identified the work for 2.0 that needs to be done. Scheduling to put that as CR. There is no timeline as of now. They are at the early stage of planning. Currently working on issues on 1.0. No dates set yet. |   |
| * NCH 2.0 Implementation updates
 | * AL: Work is going as expected. Scheduling calls with Tetrus when needed. The current start date is May 2023.
* AZ: No update regarding NCH 2.0 They have set up a new test server for MCMS and installation is in progress.
* AR- There is no one from the state.
* CO- Contract signed. Confirmation from APHSA. Moving forward with the SDP. Live demonstration from Tetrus next week. They will keep us posted on the Neice clearinghouse implementation progress.
* LA: Moving forward with the new CWIS system as everything has been finalized. Once the setup is done, they would start working on clearing house implementation.
* MD: Moving into UAT with the completed tasks from developers. Will be providing the system to real users for testing. On the schedule. Will be implemented as planned.
* MA- Still on track for next month. Have a call scheduled with Tom (Tetrus) next week. Active in UAT and there are no changes.
* WA- There is no one from the state.
* Washington D.C.- There is no one from the state.
 |  |