|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 10/19/2023 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Nov 2023. |

|  |
| --- |
|  **Attendees** |
| Bertha Levin | Lynnea Kaufman | Marissa McTavish |
| Marcus Robinson | Duane Fontenot |  |
| Yolanda Chambers (Paula Perreira) | Saurabh Deshpande | Matthew McCullough |
| Sara Lovorn | Rodney Gilbertson | Lila Mutschelknaus |
| Phillip Poolaw | Raj Bommareddy | Kevin Sanders |
| Sam Brandenburg | Anandhi Rajamani | Charles Gentemann |
| Rissa Carl | Stephanie Lindley | Jonathan Pryor - SPMO |
| Cory Ozment | Dana Radford | Michele Lidle |
| Connie Rogers | yashwanth k | Marissa McTavish |
| Ron Sharr | Candice Nahler | Andrea Ramsey-Mitchell |
| Nancy Conner | Karen Austin | Don Travis |
| Francis Casey | Revikrishnan Balakrishnapillai | Teresa Sturgill |
| Leigh-Anne Bordas | Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti |
| Tetrus - Susmita Linga | Tetrus – Swathi Reddy |  |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss technical updates, existing issues, resolutions.

Link to Oct 19, 2023: <https://aphsa.zoom.us/rec/share/x3Q1NblrxDdd0Uk833E48Vnro7uqiUOvhNklTUJX8jHzfxvObRUXv6IBUnqHI7_F.20r47SvNgvnh4Hiw>Passcode: 12\*v=MJ! |
|  |
| **Agenda** |
| * Welcome
* NCH 1.0 Conversion to NCH 2.0 Updates: Reminder: Microsoft 1.0 Bridge discontinued Deadline May 2024
* NCH 2.0 Implementation updates and schedule
* Arizona
* Arkansas
* Colorado
* Delaware
* Louisiana
* Maryland
* Massachusetts
* Mississippi
* Washington
* Washington D.C.
1. 2.0 State Updates
* Alabama
* Texas
* Tennessee
1. Issues and Challenges

  |
|  Agenda Item | Discussion |  Action Items |
| * NCH 1.0 Conversion to NCH 2.0 Updates:
 | * KY- There are no updates as of now.
* MN- There are no updates as of now.
* IN- There is nothing new to update.
* MO- Nothing new
* MN- Still on track. Release target date- March 2024
 |  |
| * NCH 2.0 Implementation updates
 | * AZ- No update regarding NCH 2.0 They have set up a new test server for MCMS, and installation is in progress.
* AR- There is no one from the state.
* CO- SDP is implemented in the test environment. Testing is In progress.
* DE- Design sessions are in progress. There is no confirmation on implementation date yet.
* LA – Project is still on hold as the team is waiting for the decision related to the Cwis project.
* MD- No one from technical team.
* MA-Testing is in process. Needs to work on connectivity testing to production. The team will work with Tetrus on this. As of now implementation date is Oct 28 and the target to go live is Oct 30.
* MS- They are still going through the documentation. Still in the process of finalizing the data and designs for the Neice connectivity. Will be working with Tetrus team for the connectivity testing.
* WA- There is no one from the state.
* Washington D.C.- There is no one from the state.
 | Tetrus to MS- Need to share sample ping request. Send a ping xml.  |
| * 2.0 State Updates
 | * AL- There is a production build next week. The team is testing the build with new updates. Issues with finance and planning responsibility- addressed by Tetrus. Team is working with TN to fix NCHPlrid. Tetrus will do a data fix until TN fixes the issue.
* TX- There are no updates as of now. Team is doing some analysis on the defects and working with the ICPC team.
* TN- Explained how they receive the notifications and how they monitor the incoming transmittals. TN is working on the AL not receiving NCHPlrid,. This will be implemented in the new sprint.

Working on retrieving the pending transactions. ` |  |