|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 11/16/2023 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Dec 2023. |

|  |
| --- |
|  **Attendees** |
| Bertha Levin | Lynnea Kaufman | Matthew McCullough |
| Marcus Robinson | Duane Fontenot | Ryan Perreault |
| Robert Haughton | Maria Genca | Teresa Sturgill |
| Marissa McTavish | Kevin Sanders  | Rodney Gilbertson |
| Kim Pepper | Anandhi Rajamani | Lila Mutschelknaus |
| Heather Spencer | sharon curry | Sara Lovorn |
| Dana Radford | Michele Ainsworth | Phillip Poolaw |
| Yashwanth k | Jerrica Boyer | I Arum |
| Saurabh Deshpande | Michele Ainsworth | Jayson Carrigan |
| Vlada Furmanova | Siva Adireddy | Andrea Ramsey-Mitchell |
| Ron Sharr | Erin Breitigan | Angie Stackhouse |
| Stephanie Lindley | Revikrishnan | Karen Austin |
| Charles Gentemann | Cory Ozment | Michele Lidle |
| Connie Rogers | Tetrus-Raghu Govindaraj | Tetrus- Tom Livoti |
| Tetrus - Susmita Linga | Tetrus – Swathi Reddy |  |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss technical updates, existing issues, resolutions.

Link to Nov 16, 2023: <https://aphsa.zoom.us/rec/share/5zU3kbRd0ZjXUr7EmqxrbAkYvpY52kZS-VTOosugy8wj47HwSoE_M2QMyG1ttfYP.6VOWsJf3aO1Iz-h2?pwd=lMxqrEibQxhYRjFuEvaP5jIY3OIcHTgJ> |
|  |
| **Agenda** |
| * Welcome
* NCH 2.0 Implementation updates and schedule
* Arizona
* Arkansas
* Colorado
* Delaware
* Louisiana
* Maryland
* Mississippi
* Washington
* Washington D.C.
1. 2.0 State Updates
* Alabama
* Texas
* Tennessee
* Massachusetts
1. Issues and Challenges

  |
|  Agenda Item | Discussion |  Action Items |
| * NCH 2.0 Implementation updates
 | * AZ- Updated on MCMS 2.0. Created a new VM and working on the upgrade.
* AR- There is no one from the state. Update from Tom- team started working on documentation and technical requirements.
* CO- Requested for the change of live date for SDP in the production environment.
* DE- Design sessions are in progress. There is no confirmation on implementation date yet. Finalizing the clarifications and the required documents.
* LA – Team started discussing on the requirements needed for the clearing house. Getting back on track. Starting next month will have updates on the implementation and progress.
* MD- No one from technical team.
* MS- No one from technical team.
* WA- There is no one from the state.
* Washington D.C.- There is no one from the state.
 |  |
| * 2.0 State Updates
 | * AL- There is a new production build on 13th Dec 2023. The team is testing the build with new updates.
* TX- There are no updates as of now. Team is working on some defects and working on issues related to Kentucky.
* TN- Team is working with the ICPC workers as well as with the other states. Worked on several defects that were impacting the case flow or information going to the clearing house and rolled out some corrections for the issues.

Also corrected the issue related to the placement resource, preventing home study requests being submitted to the clearing house.* MA- Team discussed on the private adoption cases. Tetrus explained on how the home study request cannot be returned but can be responded by sending an additional information.
 |  |