**NEICE Clearinghouse Direct 1.0 to 2.0 Technical Call**

**Agenda**

**January10, 2023**

**Meeting recording and transcript link:** <https://aphsa.zoom.us/rec/share/NCnF4cHxefifZQ40m2D-EntQqe0ObGi2B4Ygmv8B1fm456d-7NOR1RgEberuvpGH.0DWKw5j-aZ7liHBO?pwd=REEAbyl40-e_Cq-p-Rp0tSL75sDv-ZmG>

**Meeting Facilitator:** Duane Fontenot, APHSA

**Tetrus:** Raghu Govindaraj, Susmiitaa Linga, Tom Livoti

**APHSA: \***Marci Roth,Lynnea Kaufman, Marcus Robinson, Bertha Levin, **\***Carla Fults

**AAICPC President**: **\***Shannon Freeman, WA

**\*Member not present**

**State Attendees:**

|  |  |  |
| --- | --- | --- |
| **State:** | **Members:** | **Present:** |
| **Idaho** | Carissa Decker | [ ]  |
|  | Clint Walker | [x]  |
|  | Siva Adireddy | [x]  |
| **Indiana** | Bob Braun | [x]  |
|  | Don Travis | [x]  |
|  | Doug Dicks | [x]  |
|  | Lester Gram | [ ]  |
|  | Sam Brandenburg | [x]  |
|  | Waylon James | [ ]  |
| **Kentucky** | Dana Radford | [x]  |
|  | Lisa Shaeffer | [x]  |
|  | Sara Lovorn | [x]  |
|  | Sudharsan PJ | [ ]  |
|  | Saurabh Deshpande | [x]  |
|  | Tammy Miles | [ ]  |
| **Maine** | James Pelletier | [ ]  |
|  | Leigh Anne Bordas | [ ]  |
|  | Mullaguri Naidu | [ ]  |
|  | Robert Blanchard | [ ]  |
|  | Srilakshmi Velineni | [ ]  |
|  | Srini Venkatesan | [ ]  |
| **Minnesota** | Ashley Holmes | [ ]  |
|  | Ashley Samba | [ ]  |
|  | Jayson Carrigan | [x]  |
|  | Mical Peterson | [x]  |
|  | Mike Palmer | [x]  |
|  | Rodney Gilbertson | [x]  |
| **Missouri** | Candice Nahler | [x]  |
|  | Joyce Distler | [x]  |
|  | Lauren Masterson | [ ]  |
|  | Marissa McTavish | [x]  |
|  | Michele Ainsworth | [x]  |
| **North Carolina** | Althea Swinson |[ ]
|  | Kimaree Sanders | [ ]  |
|  | Naveen Shrimal | [x]  |
|  | Sivasankari Muthurraja | [ ]  |
|  | Smitha Kakani | [ ]  |
|  | Soujanya Vallapuneni | [ ]  |
| **Ohio** | Heather Spencer |[ ]
|  | Iroabuchi Arum | [ ]  |
|  | Matt McCullough | [x]  |
|  | Michele Lidle | [x]  |
| **West Virginia** | Andrea Mitchell |[x]
|  | Casey Perdue |[ ]
|  | Dawn Hawkins |[ ]
|  | Kevin Bell |[ ]
|  | Lacey Cannon | [x]  |
|  | Nicole Chapman |[x]
|  | Pranusha Yamsani |[ ]
|  | Puneet Juneja |[ ]
|  | Robert Phillips |[ ]
|  | Sandeep Singh |[x]
|  | Sankar Edala |[x]
|  | Santosh Dash |[ ]
| **State unknown** | Terah | [x]  |
|  | Natalie Zett | [x]  |
|  | Call-Out User\_1 | [x]  |
|  | Geeta Dighe | [x]  |

**Agenda and Notes:**

1. Welcome

1. January Conversion Status – Minnesota

Jayson Carrigan – On track for 1/29/2024. Has been emailing Tetrus regarding the API key and getting that set up. Testing has been going well. QA is reviewing the test scenario spreadsheet. Had a large set of test cases already. Ready to go. Getting final approval for release now. Duane asked about reaching out to a 2.0 state to test. Jayson does not think so. Their test person is not on the call. Raghu clarified we need the test case scenario spreadsheet. Susmiitaa clarified they have just been testing within their state and not with another state. Jayson will check with QA. Susmiitaa offered to reach out to Texas and Tennessee and maybe a 1.0 state. Susmiitaa asked if anyone is available to test. Susmiitaa asked Tom to email the 1.0 and 2.0 states to test with MN. Tom said he will email them.

Duane asked about lessons learned. Jayson said there is a lot of detail in the testing. Checking the numeration.

1. States updates:
2. Conversion Updates and Projected Timeline Status
3. Issues or Challenges Impacting the Timeline
4. Lessons Learned for Sharing

**NCH 1.0 State Updates:**

**\*Reminder regarding selecting target dates:** To ensure the NEICE Project Team is available to support all nine states through this process, we estimate we can work with up to four (4) states per month. Please determine your conversion go live date and complete the Sign-up Genius at this link: <https://www.signupgenius.com/go/20F0F45A8A72AA5FE3-10to20> to reserve your conversion go live date as soon as possible. We have created 20 available slots for Monday go live dates from January – May 2024. Please keep in mind that the last Monday of May is a holiday and may not be the best time to go live.

* **Idaho (Target Date: Monday, 3/4/2024)** – Clint Walker – completed development on outbound. NEICE 1.0 is in laser print and there is an issue with testing. DEV is in good shape and will move to inbound next week. Think still on schedule.
* **Indiana (Target Date: Friday, 3/29/2024) –** Sam Brandenburg. DEV continuing, got the API key. No blocks and on schedule.
* **Kentucky (Target Date: Saturday, 3/16/2024) –** Still on schedule. PROD 3/16/2024 in the morning. No issues or challenges. Sent an email question this week regarding Information Transmittal nodes. Made it through DEV testing. Will be sending and receiving in QA in the next few days.
* **Maine (Target Date: Monday, 3/25/2024)–** No one on the call
* **Missouri (Target Date: Monday, 4/29/2024) –** Joyce – At the very beginning of development. Just starting. Need resources from other areas and it depends on that to keep it moving.
* **North Carolina (Target Date: Wednesday, 3/27/2024)–** Siva – started development in and outbound. Will test next week. We are on schedule. March 2024 – end of March – 3/27. Naveen asked if other states have transitioned? Duane said MN is first, Jayson Carrigan
* **Ohio – (Target Date: May TBA)** Michele – on track. DEV starts next week. On track for May
* **West Virginia (Target Date: May TBA) –** LaceyThey are working with their vendor and on track for May 2024

Sam asked about how to send transmittals for testing with other states? Susmiitaa said for testing they reach out to the other states and set up a timeframe. Case by case basis.

Sara – KY in the test environment as 2.0. Want to test receiving a transmittal from a 1.0 state while we are a 2.0 state. Susmiitaa said this is where we would need help from other states. Raghu said technically you should not know the difference. Sara just wants thorough testing. Raghu wondered if Tetrus can send transmittals in 1.0. It might be good if another state can help. Sara will send an email with the specific request.

**RESOURCES:**

**Meeting Minutes are published on the NEICE Support Desk Knowledge Base in the NEICE Management / NEICE Clearinghouse Direct States section -** [**https://support.neice.us/support/solutions/articles/6000268818-nch-1-0-to-2-0-conversion-states-memos-and-meeting-information**](https://support.neice.us/support/solutions/articles/6000268818-nch-1-0-to-2-0-conversion-states-memos-and-meeting-information)

**Benefits Memo to NCH 1.0 Direct transitioning states** (also published at the link above)**:**

****

**Memo RE: Transitioning to NEICE 2.0 by May 31, 2024** (also published at the link above)**:**

****