|  |
| --- |
| **Meeting Logistics** |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 01/18/2024 |
| **Location:** | APHSA Zoom Call  |
| **Next Meeting:** | Feb 2024 |

|  |
| --- |
|  **Attendees** |
| Yashwanth Koleti (AL) | Karen Sparacino (CO) | Duane Fontenot (APHSA) |
| Lacey Cannon (WV) | Francis Casey (DE) | Yuxuan Wen (APHSA) |
| Connie Rogers (AL)  | Anandhi Rajamani (AL) | Anastasia Gentilcore (APHSA) |
| Dana Radford (KY) | Erin Breitigan (DE)  | Lynnea Kaufman (APHSA) |
| Bob Braun (IN) | Michele Ainsworth (MO) | Marcus Robinson (APHSA) |
| Jerrica Boyer (DE) | Ryan Perreault (MA) | Tetrus-Raghu Govindaraj |
| Leigh-Anne Bordas (ME) | Sara Lovorn (KY) | Tetrus – Swathi Reddy |
| Sam Brandenburg (IN) |  | Tetrus- Tom Livoti |
| Cory Ozment (AL) |  | Tetrus - Susmita Linga |

|  |
| --- |
| **Meeting Objectives:** |
| * To discuss technical updates, existing issues, resolutions.

Link to Jan 18, 2024: <https://aphsa.zoom.us/rec/share/c1ELIP7SBATzK6puVxsRpPZhKWOeBf1LmMHrImUchPFeeCkczSS1-8nGnAG8Bg9u.eB6S3kRG96BEYYIa?pwd=HJKl7iwsADqzl05QABG8sMNzM-keWJnp> |
|  |
| **Agenda** |
| * Welcome
* NCH 2.0 Implementation updates and schedule
* Arizona
* Arkansas
* Colorado
* Delaware
* Louisiana
* Maryland
* Mississippi
* Washington
* Washington D.C.
1. 2.0 State Updates
* Alabama
* Texas
* Tennessee
* Massachusetts
1. Issues and Challenges

  |
|  Agenda Item | Discussion |  Action Items |
| * NCH 2.0 Implementation updates
 | * AZ- There is no one from the state.
* AR- There is no one from the state.
* CO- There is no one from the state. Discussed on SDP and
* DE- Design sessions are in progress. There is no confirmation on implementation date yet. Working on grouping the siblings as they enter them individually.
* LA - There is no one from the state.
* MD- No one from technical team.
* MS- No one from technical team.
* WA- There is no one from the state.
* Washington D.C.- There is no one from the state.
* Indiana- Development is in progress. There are no blockers for now.IN will be adding an additional type of field and based on whether the type is an individual or an organization and that will get mapped to the XML differently. This feature will be added to their Neice 2.0 upgrade.
* KY- On track and working through the user stories.
* MO- There is no update and still working on getting resources to work on development.
 |  |
| * 2.0 State Updates
 | * AL- No updates for now.
* TX- There are no updates as of now. The team is working on some defects.
* TN- There are no updates as of now.

 * MA- No updates. Tetrus is looking into the Home Study response being sent back to MA system.
 |  |
| * Other Updates
 | * Tetrus explained how the cases are transmitted in CMS and MCMS and how the clearing house states are connected through the Neice clearing house.
 |  |