|  |  |
| --- | --- |
| **Meeting Logistics** | |
| **Organizer:** | Marci Roth |
| **Time:** | 1 pm EST |
| **Date:** | 02/15/2024 |
| **Location:** | APHSA Zoom Call |
| **Next Meeting:** | March 2024 |

|  |  |  |
| --- | --- | --- |
| **Attendees** | | |
| Duane Fontenot | Lynnea Kaufman | Marcus Robinson |
| Matt McCullough | Charles Gentemann | Karen Austin |
| Sara Lovorn | Marissa McTavish | Rodney Gilbertson |
| Michele Lidle- Ohio | Bob Braun | Sam Brandenburg |
| Dana Radford | Doug Dicks | Connie Rogers |
| Leigh-Anne Bordas | Francis Casey | Lila Mutschelknaus |
| Yashwanth K | Christel Davis | Kimberlee Pepper |
| Erin Breitigan | Michele Ainsworth | Tetrus-Raghu Govindaraj |
| Tetrus- Tom Livoti | Tetrus - Susmita Linga | Tetrus – Swathi Reddy |

|  |  |  |
| --- | --- | --- |
| **Meeting Objectives:** | | |
| * To discuss technical updates, existing issues, resolutions.   Link to Feb 15, 2024:  <https://aphsa.zoom.us/rec/share/yvSSx9nBaW0o7Eyo0tZycaioqDvzbvWqXJD9B1-R5VHENCdEr1F-9AYESzgP-c51.jgiCptUbOX8qvhnl> | | |
|  | | |
| **Agenda** | | |
| Welcome   1. NCH 1.0 to 2.0 Implementation updates and schedule  * Idaho * Indiana * Kentucky * Maine * Minnesota * Missouri * North Carolina * Ohio * West Virginia  1. NCH 2.0 Implementation updates  * Arizona * Arkansas * Colorado * Delaware * Louisiana * Maryland * Massachusetts * Washington * Washington, D.C. * Wyoming  1. 2.0 State Updates  * Alabama * Texas * Tennessee * Massachusetts  1. Issues and Challenges | | |
| Agenda Item | Discussion | Action Items |
| * NCH 2.0 Implementation updates | * ID - There is no one from the state. * IN- They are on schedule with development. They are currently exchanging cases with Minnesota for testing purposes. They have encountered an error related to existing child IDs in the test environment and are working on a data fix. Once the fix is completed, they will resume exchanging cases for further testing.   Requested a document regarding the new fields introduced in version 2.0, which were not present in Neice 1.0   * KY-On schedule. UAT is scheduled for 16th February 2024. Planning to be in production as expected by 16th March 2024. Exchanging cases with Minnesota for testing. * ME- They are currently in the final testing stage and exchanging cases with Alaska. The estimated date for production is March 25th, 2024. No issues as of now. * MN- The QA team has completed the second round of testing. They anticipate moving forward in the first week of March. * MO- They are currently in the process of adding new values to their SACWIS system and are waiting for the resources. They remain on schedule for completion by the end of April. * NC- There is no one from the state. * OH- They are currently in the development phase, and work is still in progress. They expect to be on track by the end of May. * WV- There is no one from the state. |  |
| * NCH 2.0 Implementation updates | * AZ- There is no one from the state. * AR- There is no one from the state. * CO- No updates from the state. * DE- They are still in progress with design sessions, and mapping activities are ongoing. * LA - There is no update. * MD- There is no update. * MS- There is no one from the state. * WA- There is no one from the state. * Washington D.C.- There is no one from the state. * WY- There is no one from the state. |  |
| * 2.0 State Updates | * AL- They are currently working on some improvements to the transmittal search screen and fine-tuning additional aspects.   Knowledge transfer sessions for developers regarding the CWIS are also underway.   * TX- There is no one from the state. * TN-They need to create a mock 100 B to close the case, and they are currently working on resolving this issue.      * MA- There is no one from the state. |  |